**Date**: 12th August 2020

**Venue**: ZOOM Conference Meeting

**In attendance**:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| UMB | APIN | CCFN | CDC | CIHP | IHVN |
| 1. Idiasirue Morrisson  2. Adegbola, Akinwande | 1. Nnamdi Umeh  2. Ahmed Isah  3. Oluseun Temiye | 1. Melody  2. Tega Ekoh | 1. Chinedu Aniekwe  2. Ayodele Fagbemi  3. Dr. Muktar | 1. Abraham Olatubosun  2. Henry Valantine  3. Opeyemi Osinaike | 1. Bright |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S/N | **Agenda Item** | **Key Discussion Points** | **Follow-up Items (if any)** | **Due Date** | **Responsible Person** |
| 1 | NMRS Export Plugin release details | New features, Fixes and Improvement presentation was done by Temiye Oluseun (APIN Team) | All partners are to download the module and test at 3 selected facilities within the following categories  Small (<= 500)  Medium (<= 3000)  Large (>= 3001) |  | All IPs |
| 2 | AOB | **APIN:**  1. Through Mr. Isah suggested that Pregnancy status should be add to the XML file.  2. The XML extraction page should have a date picker to select run date interval. | 1. APIN should work closely with Mr. Isah to solve the issue  2. Explore the possibility of implanting concern on the export page |  | APIN  APIN |
| 3 | **CCFN:**   1. Complained that the last NDR run date does not update. 2. The XML extraction page should have a date picker to select run date interval. | 1. APIN team said this has been fixed and the new release should hand it. |  | APIN  CCFN |
| 4 | **CIHP:**   1. Complained that the last NDR run date does not update. 2. The XML extraction page should have a date picker to select run date interval. |  |  |  |
| 5 | **IHVN:**  Deleted Encounter could appear as redacted in the XML file | 1. UMB should take note and possibly communicate how this is handled on the NDR |  | UMB |
| **7** | **AOB** | **Export plugin incremental export and the export by location features have been implemented** | **All Partners are to download the new OMOD from git and run then omod add-on script for location modifications to the db.** |  | **All IPs** |