**Date**: 12th August 2020

**Venue**: ZOOM Conference Meeting

**In attendance**:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| UMB | APIN | CCFN | CDC | CIHP | IHVN |
| 1. Idiasirue Morrisson  2. Adegbola, Akinwande | 1. Nnamdi Umeh  2. Ahmed Isah  3. Oluseun Temiye  4. Tobechi Nnakwe | 1. Melody Enumah  2. Tega Ekoh | 1. Chinedu Aniekwe  2. Ayodele Fagbemi  3. Dr. Muktar | 1. Abraham Olatubosun  2. Henry Valantine  3. Opeyemi Osinaike | 1. Bright Ibezim 2. Job Steve 3. Mr. Joseph Oji 4. Mr. Bello |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S/N | **Agenda Item** | **Key Discussion Points** | **Follow-up Items (if any)** | **Due Date** | **Responsible Person** |
| 1 | NMRS Export Plugin release details | New features, Fixes and Improvement presentation was done by Temiye Oluseun (APIN Team) | All partners are to download the module and test at 3 selected facilities within the following categories  Small (<= 500)  Medium (<= 3000)  Large (>= 3001) |  | All IPs |
| 2 | AOB | **APIN:**   1. Through Mr. Isah suggested that Pregnancy status should be add to the XML file. 2. State Name and LGA code should be removed from the XML and since this can be retrieved via the file datim code 3. The XML extraction page should have a date picker to select run date interval. 4. Minimum tomcat requirement should be stated appropriately in the release note | 1. APIN should work closely with Mr. Isah to solve the issue 2. Explore the possibility of implementing this concerns on the export page. 3. The CCFN Team should make this field required on the registration page |  | APIN  APIN  CCFN |
| **CCFN:**   1. Complained that the last NDR run date does not update therefore causing extraction to start from inception. 2. The XML extraction page should have a date picker to select run date interval. | 1. APIN team said this has been fixed and the new release should hand it. |  | APIN |
| **CIHP:**   1. Complained that the last NDR run date does not update therefore causing extraction to start from inception. 2. Why the attribute present was removed for the finger tag. | 1. APIN team said this has been fixed and the new release should hand it. |  | APIN |
| **IHVN:**  Deleted Encounter on NMRS should appear as redacted in the XML file | 1. UMB should take note and possibly communicate how this is handled on the NDR. This will in turn inform how the functionality will be built into the EMR |  | UMB |
| **3** | Timelines for test and deployment | Mr. Chinedu Spoke Extensively on timelines for testing and deployment and that all IPs should ensure they log issues on the issue resource if any one arises. | **Agreed Timelines**  1. Run a pilot for 2 weeks ( beginning 12th August to 26th August 2020)  2. Release final version by 31st August 2020 | 12th August to 26th August 2020  31st August 2020 | All IPs |